AMENDMENT NO. 5

TO

PROFESSIONAL SERVICES AGREEMENT

WITH

CAMP DRESSER & McKEE, INC.

(ORDINANCE NO. 95-11-2)

BE IT KNOWN that on this _______________ Day of ___________, 2002, St.

Charles Parish, P.O. Box 302, Hahnville, LA.    70057, hereinafter called “Parish”, and Camp Dresser & McKee, Inc., hereinafter called “ENGINEER”, hereby agree that Ordinance No. 95-11-2, previously amended by Ordinance No. 96-8-4, Ordinance No. 97-3-2, Ordinance No.98-3-14, and Ordinance No.00-10-8, is hereby amended to add the following provisions:

AMENDMENT TO THE CONTRACT FOR ENGINEERING SERVICES

The second paragraph of section 4.5 is hereby amended to read as follows:

- The total fee for Resident Engineering is $1,069,486 based on the

completion of those projects listed in paragraph 1 of this section and

shall cover the period through 31 March 2001.

All other provisions of said contract shall remain as first written.

PARISH:

St. Charles Parish						Witness:

By:    _______________________				__________________

Albert D. Laque

Parish President					                      ___________________

ENGINEER:

Camp Dresser & McKee, Inc.					Witness:

By:    ______________________				____________________

Daniel Gerrity, P.E.

Client Officer						____________________