AMENDMENT NO. I

TO

ENGINEERING SERVICES CONTRACT

WITH

CHENEVERT, SONGY, RODI, SODERBERG

(ORDINANCE NO. 98-4-18)

BE IT KNOWN that on this _____________ Day of ________, 2000, St. Charles Parish, P.O. box 302, Hahnville, LA.  70057, hereinafter called “Parish”, and Chenevert, Songy, Rodi, Soderberg hereinafter called “Engineer” hereby agree that Ordinance No. 98-4-18 is hereby amended to modify the following provisions:

AMENDMENT TO THE CONTRACT FOR ENGINEERING SERVICES

Paragraph 2.1.2 is hereby amended to read as follows:

    - In general, the Project consists of the Design and Construction Management of the following major elements of the project:

- The intersection of S. Destrehan Ave and La. Hwy 48 is to be shifted

to the east of it’s present location to facilitate beautification work.

CSRS will work with the beautification committee for their input.

- The entrance to the school will be modified as part of the intersection

relocation.  CSRS will work with the designated school officials

to achieve this modification.

- Eleven-foot lane widths will be used from LA Hwy 48 to the south side of St. Francis Street.

- Drainage structures will be placed under the railroad tracks (jack & bore) and an outfall channel will be constructed from the railroad

embankment to an existing improved channel downstream.

(approximately 500 feet)

- The concrete lining of the existing channel is to be removed from the

plans.

- Present Beautification Committee entrance improvements as an

Alternate Bid.

The amended opinion of probable project budget is as follows:

Construction								$783,800

Engineering, LADOTD and Railroad Permits			    39,784

Surveying (Fee)						                  3,500

Materials Testing							    11,850

TOTAL PROJECT BUDGET				            $838,934

SECTION II.	That the necessary funds for the total project budget in the amount of $838,934 be allocated to the above-described project and appropriated from the Road and Drainage Maintenance and Operations Fund.

All other provisions of said contract shall remain as first written.

PARISH:

ST. CHARLES PARISH					WITNESS:

BY:	________________________			_____________________

Albert D. Laque

Parish President					_____________________

ENGINEER:

Chenevert, Songy, Rodi, Soderberg

BY:	________________________			______________________

Michael B. Songy, P.E.

President						______________________