AMENDMENT NO. 1

TO

ENGINEERING SERVICES CONTRACT

WITH

N-Y ASSOCIATES

(ORDINANCE 98-12-11)

BE IT KNOWN that on this __________  Day of __________, 2001, St. Charles Parish, P.O. Box 302, Hahnville, LA, 70057, hereinafter called “Parish”, and N-Y Associates, Inc., hereinafter called “Engineer” hereby agree that Ordinance No. 98-12-11 is hereby amended to modify the following provisions:

# AMENDMENT TO THE CONTRACT FOR ENGINEERING SERVICES

Paragraph 2.1.2 is hereby amended to add the following sub-paragraphs:

- Preparation of DNR and USCOE permits (NTE $3,572.00)

- Additional engineering required to switch the pumps from natural gas to diesel oil engines from value engineering analysis (NTE $11,438.00)

- Additional geotechnical work (NTE $3,080.00)

The amended opinion of probable project budget is as follows:

Basic Engineering Services				$	  187,392.00

Topographic and Boundary Surveys			$	    10,000.00

Geotechnical Investigations and Analysis		$	    14,080.00

Construction Resident Inspection Services		$	    50,000.00

Preparation of DNR and USCOE Permits		$              3,572.00

Value Engineering					$             11,438.00

Construction Cost					$	3,072,000.00

TOTAL PROJECT BUDGET			$	3,348,482.00

SECTION II.  That the necessary funds for the total project budget in the amount of $3,348,482.00 be allocated to the above described project and appropriated from the Drainage Capital Projects (Fund number: 309) fund.

All other provisions of said contract shall remain as written.

PARISH:

St. CHARLES PARISH					WITNESS:

BY:  ___________________					____________________

Albert D. Laque

Parish President					____________________

ENGINEER:

N-Y ASSOCIATES, INC.

BY:  ____________________				____________________

## Constantine Nicoladis

Vice-President					____________________